Information Architecture (IA) & Sitemap

Bilingual (Persian / English) Publishing Website

Developer build roadmap

| Project | Bilingual (Persian / English) publishing website |
| --- | --- |
| Document | Information Architecture & Sitemap — build roadmap |
| Version | 1.0 (Draft for review) |
| Date | 25 June 2026 |
| Scope of this version | Persian (/fa) tree — primary build. English (/en) mirrors it. |
| Based on | Website proposal — پیشنهاد و جزییات طراحی و توسعه وب‌سایت |
| Contact | info.farhaad@gmail.com |

Contents

1. Project overview	1

2. Platform & internationalization approach	1

2.1 Recommended platform	1

2.2 URL & localization strategy	1

3. Sitemap (hierarchy)	1

4. Page inventory	1

5. Content model	1

6. Taxonomies	1

7. User roles & permissions	1

8. Requirements	1

8.1 Functional	1

8.2 Non-functional	1

9. Open decisions	1

10. Build roadmap	1

(In Word: right-click the contents above and choose Update Field to populate page numbers.)

# 1. Project overview

A bilingual publishing platform for articles, notes, and PDF documents, with a managed periodical archive and a downloadable document library. The site serves two audiences in two languages and must be fully maintainable by the in-house team without developer involvement.

- Languages: Persian (primary, right-to-left) and English (secondary, left-to-right).

- Direction: Per-language layout — RTL for /fa, LTR for /en, with mirrored UI.

- Responsive: Mobile and desktop.

- Self-managed: Categories, menus, and content editable by staff; no developer required for day-to-day changes.

Scope  This roadmap details the Persian (/fa) tree, which is built first. The English (/en) tree mirrors the same structure and is built in the same pass.

# 2. Platform & internationalization approach

## 2.1 Recommended platform

A content-management system (CMS) such as WordPress is recommended, as it directly satisfies the “manage it yourself, no developer needed” requirement (editor-managed categories, menus, multi-user roles, and a media/PDF library). The IA below is platform-neutral and maps cleanly onto any modern CMS.

Recommendation  Platform choice is a recommendation pending your confirmation; the structure does not change if another CMS is selected.

## 2.2 URL & localization strategy

- Locale path prefixes: /fa (default) and /en — e.g. /fa/topics/economy ↔ /en/topics/economy.

- Paired translations: each item carries a language field and a link to its counterpart; the language toggle swaps to the matching item.

- Clean, lowercase, ASCII slugs for stability (localized slugs optional). Each content item also stores its bilingual display title.

Decision pending The pairing model (linked translations vs. fully independent /fa and /en sites) is open decision #2 in section 9. This roadmap assumes the linked-pair model.

# 3. Sitemap (hierarchy)

Primary navigation tree for the Persian site. English mirrors the same structure under /en.

- Home — صفحه اصلی

- Publications — نشرات

  - Shola Jawid — شعله جاوید (current)

  - A World to Win — جهان برای فتح (former)

- Topics — موضوعات

  - Economy · World · Afghanistan · Women · Int'l movement · Science & art

- Library — کتابخانه

  - Classic works · Int'l movement · Party documents · Critique & polemic

- Announcements — اطلاعیه‌ها

- Contact — ارتباط با حزب

- About — درباره ما (footer)

- Search — جست‌وجو

- Language toggle — فارسی / English

# 4. Page inventory

Each route to be built, with template, content type, and parent (shown by indentation and the ID prefix).

| ID | Page / section | URL path (FA) | Template | Content type | Notes |
| --- | --- | --- | --- | --- | --- |
| HOME | Home — صفحه اصلی | /fa/ | Home / landing | Mixed | Featured issue, latest articles, announcements |
| PUB | Publications — نشرات | /fa/publications | Section index | Publication index | Lists both periodicals |
| PUB-SJ | Shola Jawid (current) — شعله جاوید | /fa/publications/shola-jawid | Issue archive | Publication issue | Issue list + per-issue PDF |
| PUB-WW | A World to Win (former) — جهان برای فتح | /fa/publications/a-world-to-win | Issue archive | Publication issue | Former periodical archive |
| TOP | Topics — موضوعات | /fa/topics | Section index | Topic index | Lists topic categories |
| TOP-ECON | Economy — اقتصاد | /fa/topics/economy | Category archive | Article / note |  |
| TOP-WORLD | World — جهان | /fa/topics/world | Category archive | Article / note |  |
| TOP-AFG | Afghanistan — افغانستان | /fa/topics/afghanistan | Category archive | Article / note |  |
| TOP-WOMEN | Women — زنان | /fa/topics/women | Category archive | Article / note |  |
| TOP-INTL | Int'l movement — جنبش بین‌المللی | /fa/topics/international-movement | Category archive | Article / note | See open decision #1 |
| TOP-SCIART | Science & art — علم و هنر | /fa/topics/science-and-art | Category archive | Article / note |  |
| LIB | Library — کتابخانه | /fa/library | Section index | Library index | PDF document collections |
| LIB-CL | Classic works — آثار کلاسیک | /fa/library/classics | Collection archive | Library document |  |
| LIB-INTL | Int'l movement — جنبش بین‌المللی | /fa/library/international-movement | Collection archive | Library document | See open decision #1 |
| LIB-PARTY | Party documents — اسناد حزب | /fa/library/party-documents | Collection archive | Library document |  |
| LIB-CRIT | Critique & polemic — نقد و پلمیک | /fa/library/critique-polemic | Collection archive | Library document |  |
| ANN | Announcements — اطلاعیه‌ها | /fa/announcements | Listing | Announcement | Top-nav item |
| CON | Contact — ارتباط با حزب | /fa/contact | Static + form | Page | Contact form |
| ABT | About — درباره ما | /fa/about | Static page | Page | Footer link |
| SRCH | Search — جست‌وجو | /fa/search | Search results | System | Site-wide search |

Single-view (detail) templates

| Single-view template | URL pattern | Source content type |
| --- | --- | --- |
| Single article | /fa/topics/{topic}/{slug} | Article / note |
| Single issue | /fa/publications/{publication}/{issue} | Publication issue |
| Single document | /fa/library/{collection}/{slug} | Library document |

# 5. Content model

Content types and their key fields. Articles file under Topics; issues and documents are PDF-backed with archive listings.

| Content type | Key fields | Taxonomy | Front-end views |
| --- | --- | --- | --- |
| Article / note مقاله / یادداشت | Title, body (rich text), author, date, featured image, language, translation link, status | Topic | Category archives, single article |
| Publication issue شماره نشریه | Periodical, issue no., date, cover, PDF file, summary, optional contents | Publication | Issue archive, single issue |
| Library document سند کتابخانه | Title, author/source, date, PDF file, preview, description, language | Collection | Collection archive, single doc |
| Announcement اطلاعیه | Title, body, date, language | — | Announcements listing |
| Page صفحه ثابت | Title, body (rich text), language | — | About, Contact |

# 6. Taxonomies

| Taxonomy | Terms |
| --- | --- |
| Topic — موضوع | اقتصاد · جهان · افغانستان · زنان · جنبش بین‌المللی · علم و هنر |
| Publication — نشریه | شعله جاوید (current) · جهان برای فتح (former) |
| Collection — مجموعه | آثار کلاسیک · جنبش بین‌المللی · اسناد حزب · نقد و پلمیک |

# 7. User roles & permissions

| Role | Capabilities |
| --- | --- |
| Administrator — مدیر | Full control: settings, users, all content, menus, categories, backups |
| Editor — سردبیر | Create / edit / publish / delete any content; manage categories & menus; no user or system settings |
| Author — نویسنده | Create / edit / publish own content; upload media |
| Contributor — همکار | Create / edit own drafts only; cannot publish |

# 8. Requirements

## 8.1 Functional

- Bilingual Persian (RTL) / English (LTR) with a language toggle.

- Article & note publishing into editor-managed topic categories.

- PDF library: upload, in-browser preview, and download.

- Publications module: per-periodical issue archive with per-issue PDF download.

- Dynamic categories & menus, editable by staff without a developer.

- Multi-user roles & permissions (Administrator, Editor, Author, Contributor).

- Site-wide search.

- Responsive layout for mobile and desktop.

## 8.2 Non-functional

- Security: SSL/HTTPS, firewall / WAF, and attack protection.

- Daily backups.

- Performance & speed optimisation (caching, optimised media).

- SEO basics: meta tags, XML sitemap, clean URLs, hreflang for the two locales.

- Accessibility: semantic structure, sufficient contrast, keyboard navigation.

# 9. Open decisions

Three items to confirm before/at the start of the build — each changes how the structure below it is wired.

- “Int'l movement / جنبش بین‌المللی” appears twice — once under Topics (articles) and once under Library (documents). Confirm this is intentional; they hold different content types.

- Bilingual model — linked translation pairs (toggle jumps to the matching item) or two independent /fa and /en sites. Assumed: linked pairs.

- Publication issues — whole-issue PDF only, or also individual web articles cross-listed under Topics. Assumed: whole-issue PDF, with optional per-issue contents.

# 10. Build roadmap

Indicative schedule from the proposal — full delivery within 25 working days.

| Phase | Timeline | Activity |
| --- | --- | --- |
| Phase 1 | Days 1–4 | Design, structure, and sitemap / IA approval |
| Phase 2 | Days 5–14 | Build bilingual theme, sections, and features |
| Phase 3 | Days 15–20 | Security, testing, training, and delivery |